SECUREFLOW BANKING PLATFORM

DevSecOps Pipeline

Week 1 Progress Report

| Field | Value |
| --- | --- |
| Engagement | SecureFlow Banking Platform — DevSecOps Pipeline Implementation |
| Reporting period | Week 1 (Days 1–5) |
| Scope | Build a 7-stage CI/CD security pipeline; detect and route findings |
| Repository | github.com/ade820/Amdari-Project02 |
| Engineer | Elias Adeleke |
| Status | On track — Stages 1–5 operational; Stages 6–7 scaffolded for Week 2 |

# 1. Executive summary

SecureFlow is an intentionally vulnerable banking platform (three Python microservices on Kubernetes, with Terraform-managed AWS infrastructure). The engagement objective is to wrap it in a DevSecOps pipeline that detects security problems automatically, blocks the ones the platform team owns, and routes the ones the application security (AppSec) team owns — without the pipeline engineer attempting to fix application logic.

By the end of Week 1, five of the seven pipeline stages are fully operational and enforcing policy. The pipeline correctly hard-fails on every class of platform-owned problem (committed secrets, container CVEs, Kubernetes misconfigurations, and infrastructure-as-code misconfigurations) and routes application-code findings to AppSec through a structured pull-request comment. A differentiated security gate ties the four scanners together into a single, policy-driven merge decision, with a documented exception process for accepted risks.

## Key outcomes

- Seven-stage pipeline scaffolded; Stages 1–5 implemented and enforcing.

- Five independent scanners wired: Gitleaks, SonarCloud, Trivy (image), Trivy (Kubernetes), Checkov.

- Differentiated security gate operational — blocks platform-owned findings, routes AppSec findings, supports a documented exception override.

- All findings catalogued and attributed by owner in a master findings table.

- Security gate policy formally documented for handoff and audit.

## Headline numbers

| Metric | Value |
| --- | --- |
| Pipeline stages operational | 5 of 7 (Stages 6–7 scheduled for Week 2) |
| Distinct scanners integrated | 5 |
| Secrets detected (Gitleaks) | 21–22 across full git history |
| Container CVEs (Trivy image) | 9 CRITICAL + ~96 HIGH across 3 service images |
| Kubernetes misconfigurations (Trivy) | 16 HIGH |
| IaC misconfigurations (Checkov) | 72 failed checks |
| Application issues (SonarCloud) | 17 (3 BLOCKER, 14 MAJOR) |

# 2. Pipeline architecture

The pipeline runs on GitHub Actions, triggered on every push and pull request to the main branch. It is structured as seven sequential stages, each owning one security concern. Stages 1–4 are independent scanners that run in parallel; Stage 5 (the security gate) depends on all four and consolidates their output; Stages 6–7 run only behind a passing gate.

## Stage overview

| Stage | Name | Tool | Owner | Status |
| --- | --- | --- | --- | --- |
| 1 | Secret scanning | Gitleaks | DevSecOps | Operational |
| 2 | SAST (detect & route) | SonarCloud | AppSec | Operational |
| 3 | Container image CVEs | Trivy (image) | DevSecOps | Operational |
| 4 | IaC misconfiguration | Trivy K8s + Checkov | DevSecOps | Operational |
| 5 | Security gate | Custom aggregation | DevSecOps | Operational |
| 6 | Supply chain | Cosign + SBOM | DevSecOps | Week 2 |
| 7 | DAST | OWASP ZAP | DevSecOps | Week 2 |

## Design principles

Every scanner uses a direct, pinned invocation (a specific Docker image or a version-pinned action) rather than a convenience wrapper. This decision was forced by a Week-1 incident (Section 4) but is the correct long-term practice: it makes scanner behaviour reproducible and removes a supply-chain trust dependency on third-party wrapper maintainers.

Every scanner uploads its findings as a JSON artifact using if: always(), so reports are produced even when a stage hard-fails. The security gate consumes these artifacts; this decoupling means the gate logic is independent of how each scanner runs.

The pipeline implements a differentiated gate policy along two axes — severity (block vs route) and ownership (DevSecOps vs AppSec). This is the core intellectual content of the engagement and is detailed in Section 3.

[ Pipeline flow — Stages 1-4 feeding Stage 5 gate, gating Stages 6-7]

# 3. The differentiated security gate

A naïve pipeline fails the build on any scanner finding. For an intentionally vulnerable application that would mean nothing ever merges, and the pipeline would be ignored. A gate that blocks on nothing is equally useless. The SecureFlow gate takes a middle path that mirrors how mature security organisations actually operate.

## Axis 1 — severity

- CRITICAL / BLOCKER findings hard-fail. The merge is blocked.

- HIGH findings hard-fail for platform-owned scanners (secrets, CVEs, IaC).

- MEDIUM / LOW / MAJOR / MINOR findings are recorded and surfaced, but do not block.

## Axis 2 — ownership

DevSecOps-owned findings (committed secrets, container CVEs, Kubernetes and Terraform misconfigurations) are the pipeline engineer's responsibility and are remediated in Week 2.

AppSec-owned findings (application-code vulnerabilities — SQL injection, broken access control, cross-site scripting, and the catalogued AV/TV/FV items) are detected and routed to the AppSec team via a structured PR comment. They are never fixed by the DevSecOps engineer. This scope discipline is a defining constraint of the engagement.

## How the gate behaves

On a pull request, the gate posts a single sticky comment with two sections — platform-owned (blocking) and AppSec-owned (routed) — and a collapsible block listing scanner-coverage caveats and the AppSec intake template. On a direct push (where there is no PR to comment on), the same report is written to the workflow job summary. In both cases, the gate exits non-zero if any blocking condition is met.

A documented exception process lets a repository maintainer override a hard-fail by commenting “/security-exception <reason>” on the pull request. The gate re-runs, detects the comment, and allows the merge while leaving all findings visible in the comment thread as an audit trail. Both the blocking path and the exception path were tested and verified during Week 1.

[ Security gate PR comment — two-section report (DevSecOps blocking / AppSec routed)]

# 4. Challenges and resolutions

Several non-trivial engineering problems surfaced during Week 1. Each is recorded here with its root cause and resolution, both for transparency and because the resolutions are reusable patterns for future pipeline work.

## 4.1 Gitleaks wrapper action silently passed

The gitleaks/gitleaks-action@v2 wrapper accepted but silently ignored the config-path input (emitting only an “Unexpected input” warning) and, for non-organisation repositories, did not fail the build on findings. The result was a green check on a scanner that had effectively done nothing.

Resolution: replaced the wrapper with a direct Docker invocation of the official Gitleaks image, mirroring the local scan command. Custom rules now apply, and --exit-code 1 enforces the hard-fail. This established the “direct invocation” principle used across the whole pipeline.

## 4.2 SonarCloud automatic analysis conflicted with CI analysis

When the SonarCloud project was first linked, SonarCloud enabled its Automatic Analysis mode by default. This conflicted with the CI-based analysis the pipeline performs, and the scanner exited with “You are running CI analysis while Automatic Analysis is enabled.”

Resolution: disabled Automatic Analysis in the SonarCloud project settings. CI-based analysis is the correct choice for a pipeline because it is deterministic and participates in the pipeline’s control flow (the gate waits for it, fetches findings, and evaluates policy).

## 4.3 Trivy action tag migration (supply-chain response)

Aquasecurity migrated all trivy-action tags to a v-prefix format (v0.36.0 rather than 0.36.0) as part of their response to a supply-chain attack. Bare numeric tags no longer resolved, and the stage failed at the “set up job” step before scanning.

Resolution: updated all three image-scan invocations to the v-prefixed tag. This is itself a small DevSecOps lesson — pinned action versions must be verified against the upstream release list, not assumed.

## 4.4 Base-image CVE count differs from the engagement brief

The engagement brief anticipated ~47 CRITICAL CVEs in python:3.9-slim. The actual scan found 3, because the image now builds on Debian 13.1 (released after the brief was written), where most CVEs have been patched upstream.

Resolution: documented the discrepancy and re-based the engagement’s success metric to “3 CRITICAL → 0”. The underlying lesson — that container CVE counts are time-sensitive, and the same image tag refers to different content over time — is captured in the Day-4 notes and is itself a useful finding.

# 5. Findings summary

The four scanners produced the following consolidated results. All findings are catalogued with file, line, severity, and owner in the master findings table (evidence/master-findings-table.md).

| Stage | Scanner | Findings | Blocking | Routed |
| --- | --- | --- | --- | --- |
| 1 | Gitleaks | 21–22 secrets | All | — |
| 2 | SonarCloud | 17 issues | 3 BLOCKER | 14 MAJOR |
| 3 | Trivy image (×3) | 9 CRIT + ~96 HIGH | All | — |
| 4a | Trivy K8s | 16 HIGH | 16 | LOW/MED routed |
| 4b | Checkov | 72 failures | All | — |

## What the scanners caught well

- All committed secrets across full git history, including in .env, docker-compose, K8s ConfigMaps, and Terraform.

- Every catalogued infrastructure finding (IV-08 Administrator Access IAM, IV-09 unencrypted S3, IV-10 public-subnet EKS) plus 33 additional IaC findings the original index did not anticipate.

- Container CVEs inherited from the base image, plus per-service dependency CVEs.

- Kubernetes privileged container and ConfigMap-secret misconfigurations (CK-04, CK-09).

# 6. Coverage gaps

In the interest of an honest assessment, this section is fully transparent about what the Week-1 pipeline does not yet detect. A green pipeline is not the same as a secure application, and understanding the gaps is itself a deliverable.

## Detection coverage

Of the catalogued vulnerability index, the Stages 1–4 scanners detect roughly 40%. This is expected, not alarming — the pipeline is designed so that the remaining classes are caught by stages not yet built. The gaps fall into three groups:

| Gap | Examples | Why not caught | Plan |
| --- | --- | --- | --- |
| Commercial SAST rules | AV-01, AV-02 (SQL injection) | Taint-flow analysis is a paid SonarCloud feature; free tier lacks it | Stage 7 DAST will exercise these at runtime; manual review flagged |
| Not SAST-detectable | AV-04 (no rate limit), AV-06 (missing authZ) | Missing-control patterns have no code signature for any SAST tool | Manual AppSec code review; documented in gate caveats |
| Runtime-only | TV-* transaction flaws, FV-* frontend flaws | Require a running application to detect | Stage 7 (OWASP ZAP DAST) |
| Admission-control | CK-07 (missing labels) | Trivy does not enforce label policy | Day 7 — OPA Gatekeeper constraints |

Critically, the gate’s PR comment states explicitly that a green SAST result does not imply this vulnerability classes are absent and directs AppSec to manually review all database-touching, authentication, and admin routes. This caveat is the responsible way to ship a pipeline with known coverage limits.